# SMA Project — Collector Sprint Plan

## 🎯 Purpose

The Collector component is responsible for:

- Fetching articles from defined sources (RSS / HTML / newsletters)

- Extracting structured data

- Performing initial deduplication across sources

- Normalizing data into a unified JSON format

- Delivering processor-ready input

# 🚀 Sprint 1 — Define structure + basic collection

### Tickets

- Define output JSON schema (aligned with Processor input)

- Implement basic collector flow:

  - fetch from ONE source (prefer RSS)

  - extract:

    - title

    - link

    - date

    - snippet

- Save output to JSON file (data/normalized/collected_items.json)

### Notes

- Focus on one working source only

- No need for full article text yet

- Keep schema simple and consistent

- Start thinking about unique identifiers (id / dedup_key)

### Deliverable

- Script that:

  - collects articles from one source

  - outputs valid JSON list of articles

# ⚙️ Sprint 2 — Multiple sources + normalization

### Tasks

- Add support for all 3 sources:

  - SMA Europe

  - Cure SMA

  - SMA News Today

- Implement normalization layer:

  - unify field names

  - handle missing data

- Add basic text cleaning

- Add collected_at timestamp

### Notes

- Some sources may use RSS, others HTML

- Normalize everything into the same structure

- Identify additional relevant sources for future integration

### Deliverable

- Collector supports multiple sources

- Outputs consistent JSON regardless of source

# 🔗 Sprint 2.5 — Initial Integration with Processor

### Tasks

- Share JSON schema with Processor team

- Validate that:

  - all required fields exist

  - format is compatible

- Test sending real collected JSON to Processor

- Adjust schema if needed

### Notes

- This is the first cross-component validation step

- Better to detect mismatches early than later

### Deliverable

- Collector output successfully consumed by Processor (even if partially)

# 🧠 Sprint 3 — Full content + advanced deduplication

### Tasks

- Extract full article text (if possible)

- Improve deduplication:

  - based on link OR hash

  - detect duplicates across different sources

- Add:

  - language field

  - content_quality indicator (full_text / snippet_only)

- Handle missing or partial content gracefully

### Notes

- Some sites may block full extraction

- System must not crash if text is missing

- Start integrating additional sources identified in Sprint 2

### Deliverable

- Cleaner, richer JSON output

- Reduced duplicates across all sources

# 🧱 Sprint 4 — Robustness + integration-ready

### Tasks

- Wrap collector as:

  - callable function (for Processor)

- Add support for:

  - running on demand

  - scheduled execution (optional)

- Add logging:

  - failed sources

  - missing fields

- Finalize JSON format for full system integration

### Notes

- Ensure stable and predictable output

- Prepare for integration with Dashboard & Publisher

### Deliverable

- Fully usable Collector component

- Produces clean, consistent, processor-ready JSON

# ⚠️ Risks & Challenges

- Some sites may not provide RSS

- Scraping may break if structure changes

- Full text extraction may fail

- Duplicate articles across different sources

- Missing metadata (dates, authors)

# 🧪 Testing Strategy

- Test each source independently

- Validate JSON structure

- Check edge cases:

  - missing title

  - missing date

  - empty content

- Validate integration with Processor early (Sprint 2.5)

# 🎯 Final Goal

Collector produces:

[

{

"id": "...",

"title": "...",

"link": "...",

"source": "...",

"published_at": "...",

"raw_text": "...",

"snippet": "...",

"language": "en",

"collected_at": "...",

"dedup_key": "..."

}

]

Ready for Processor input.

processor expectation:

{

"id": "1",

"title": "High-Dose Regimen of nusinersen receives European Commission Approval for the treatment of SMA",

"source": "SMA Europe",

"url": "string (full link to the original article)",

"published_at": "string (ISO format date, e.g., 2026-04-10)",

"language": "en",

"content": "Biogen announced that the European Commission has granted marketing authorisation for a high-dose regimen of nusinersen (SPINRAZA®️) for the treatment of SMA. The high-dose regimen comprises a more rapid loading phase, with two 50 mg loading doses administered 14 days apart, and 28 mg maintenance dose injections every four months thereafter. ",

"snippet": "",

"collected_at": "2026-04-20T09:15:32Z",

"posted_at": "2026-04-20T09:15:32Z",

"metadata": {

"author": "",

"tags": []

}

}